PROJECT HANDBOOK — READ THIS FIRST

Object–Context Decoupled Pooling (OCDP) for Label-Free Mitigation of Shortcut Learning

Problem statement, datasets, literature survey, proposed architecture, flow chart and implementation plan

| Task | Image classification under spurious (shortcut) correlations |
| --- | --- |
| Primary dataset | Waterbirds (official Group DRO splits) |
| Backbone | ImageNet-pretrained ResNet-50 |
| Contribution | OCDP head: object path + learned gate + training-only context sink |
| Supervision | Class labels only; no group labels in training or model selection |
| Main metric | Worst-group accuracy (WGA), mean ± std over 3 seeds |
| Framework | Python / PyTorch |
| Coding agent | Google Antigravity, one stage at a time with /plan |
| Compute | Laptop GPU for development; lab GPU for full runs |
| Target | Journal paper (shortlist in Section 10) |
| Status (19 Oct 2026) | Literature survey and design done; no code yet. Next: Stage 0 in Antigravity |

Companion file: shortcut-starter-kit.zip (AGENTS.md, rules, stage prompts, literature matrix). Novelty is assessed against literature searched up to 19 October 2026; re-check before submission.

# 1. Problem statement

Deep image classifiers often learn shortcuts: features that predict the label in training data but are not its real cause. On Waterbirds, 95% of training waterbirds appear on water, so a model can score well by recognising water instead of the bird. It then fails on rare groups such as a waterbird on land.

Three things make this hard today:

- The architecture hides it. A ResNet averages its final feature map (global average pooling, GAP) before classifying, so bird evidence and water evidence are mixed into one vector.

- Most fixes need extra labels. Group DRO and DFR need group labels (class × background); ISNet and similar methods need segmentation masks.

- Label-free fixes are multi-stage and post-hoc. ExMap, Decompose-and-Compose and MaskTune train an ERM model, explain it with Grad-CAM or LRP, then retrain. The explanation is an approximation and the pipeline is long.

Problem we solve: design a classification head that separates object evidence from context evidence inside the model, trains itself to ignore the context shortcut without group labels or masks, and exposes that separation as a faithful evidence map and a per-image shortcut score.

Scope limit: OCDP targets shortcuts that sit in a different image region from the object (backgrounds, co-occurring objects, patches). It is not expected to help when the shortcut overlaps the object, such as hair colour vs. gender in CelebA.

# 2. Objectives and research questions

Main objective: a label-free architectural head that matches or beats multi-stage label-free methods on worst-group accuracy, with negligible overhead.

| ID | Objective | Measured by |
| --- | --- | --- |
| O1 | Design and implement the OCDP head for ResNet-50 | Working code, unit tests, about 2% extra parameters |
| O2 | Improve robustness without group labels | Waterbirds WGA vs ERM, JTT, LfF, ExMap, DaC, EVaLS |
| O3 | Show the gain comes from the architecture | Same recipe with GAP, attention-MIL, top-k and DAR-style heads |
| O4 | Produce a faithful evidence map | Energy-in-mask vs Grad-CAM (CUB masks, evaluation only); deletion/insertion curves |
| O5 | Provide a per-image shortcut score | AUROC for detecting minority-group images |
| O6 | Show it generalises | UrbanCars and MetaShift results |

## Research questions

- RQ1 (main): Does replacing GAP with OCDP improve worst-group accuracy without group labels, compared with label-free methods and with pooling heads that lack the context sink?

- RQ2: Does OCDP's evidence map localise the object better than Grad-CAM on a standard ERM model?

- RQ3: Does the context sink's confidence identify bias-conflicting images better than loss, confidence and heatmap-cluster signals?

- RQ4: Do the gains hold with several shortcuts at once (UrbanCars), where fixing one can amplify another?

# 3. Dataset suggestions

Start with Waterbirds only. Add the next dataset only after the Waterbirds pipeline gives stable numbers over 3 seeds.

| Priority | Dataset | Shortcut | Why we use it |
| --- | --- | --- | --- |
| 1 (primary) | Waterbirds | Land or water background | Standard benchmark; four groups (class × background); passes benchmark validity checks (Bell et al. 2024). Source: Group DRO repository |
| 2 | UrbanCars | Background and co-occurring object | Several shortcuts at once; used by ExMap |
| 3 | MetaShift (cat vs dog) | Indoor or outdoor context | Natural photos rather than composites; used by Decompose-and-Compose |
| 4 (if time) | Spawrious or ISIC | Generated backgrounds / colour patches | Spawrious is harder; ISIC gives a medical case study |
| Control only | CelebA | Hair colour vs gender (not spatial) | Shows the scope limit honestly; not a headline result |

## Waterbirds facts to verify in the Stage 1 audit

Commonly reported figures, not yet checked by us.

- Train / validation / test sizes of about 4,795 / 1,199 / 5,794 images.

- Training groups heavily skewed: about 3,498 landbird-on-land, 184 landbird-on-water, 56 waterbird-on-land, 1,057 waterbird-on-water.

- Group id g = 2 × label + place, read from metadata.csv.

## Rules for every dataset

- Use the official splits; never tune on test.

- Group labels and CUB segmentation masks live in an evaluation-only folder. Training code must not read them, and a test enforces it.

- Record download source, licence, file hashes and counts per split × group in results/dataset_audit/.

# 4. Literature survey

Label-free reweighting already reaches 88–93% WGA on Waterbirds, so we do not compete on a new weighting rule. The open space is architectural: no published method we found separates object and context evidence spatially, inside the classifier, without labels. Numbers are as reported on each source page; papers use different ERM recipes, so compare with care.

Supervision tiers: T1 = group labels in training; T2 = group labels only on validation; T3 = no group labels.

## 4.1 Methods we must beat or match

| Method | Venue | Idea in one line | Tier | WB WGA (%) |
| --- | --- | --- | --- | --- |
| Group DRO | ICLR 2020 | Minimise the worst group's loss | T1 | 91.4 |
| JTT | ICML 2021 | Up-weight examples a short ERM run gets wrong | T2 | 86.7 |
| DFR | ICLR 2023 | Retrain last layer on group-balanced data | T2 | 92.1–92.3 |
| LfF | NeurIPS 2020 | Train a biased model with GCE; up-weight what it fails on | T3 | check paper |
| ExMap | CVPR 2024 | Cluster LRP heatmaps into pseudo-groups | T3 | 92.5 |
| Decompose-and-Compose | CVPR 2024 | Grad-CAM masks; paste parts across classes | T2 | 92.3 |
| ShortcutProbe | IJCAI 2025 | Probe latent shortcut directions, retrain | T3 | 90.8 ± 0.6 |
| EVaLS | arXiv 2024 | Loss-balanced last-layer retraining | T3 | 88.4 ± 3.1 |
| HSFM | arXiv 2026 | Meta-learn embeddings on a hard validation set | T2 | 93.1 ± 0.1 |
| MaskTune | NeurIPS 2022 | Mask salient regions, fine-tune | T3 | check paper |

## 4.2 Closest to our architecture

| Work | Venue | What it does | How OCDP differs |
| --- | --- | --- | --- |
| Deep Attention Reweighting (DAR) | arXiv, May 2026 | Post-hoc spatial attention replaces GAP; retrained on a 1,000-image balanced set | Needs a balanced set; main runs ResNet-18 from scratch (WB 74.6). No context sink, not end to end |
| Rethinking GAP as MIL | arXiv, Jun 2026 | Proves GAP + linear = mean of per-location logits | Analysis only; lists a learned background component as future work, which OCDP is |
| Box-Guided Evidence Routing (BGER) | arXiv, Oct 2026 | Trains a gate on the final feature map using boxes or masks to improve CAMs | Needs boxes/masks; targets localisation, not shortcut robustness. Closest in mechanism: cite and contrast |
| Two-stage ViT hard masking | ICPR 2026 | Stage 1 finds parts; stage 2 sees only those regions | Two passes, ViT, input masking; no sink or reweighting |
| ReBias / DisEnt | ICML 2020 / NeurIPS 2021 | Separate biased network or encoder | OCDP's biased path is spatial and shares the backbone |
| AGS | ICLR 2026 | Label-free gating of classifier–feature alignment (WB 80.9) | Not spatial; names channel/head gating as future work |
| XAI analysis of shortcuts (Le et al.) | xAI 2025 | Finds neurons that encode spurious features | Analysis; supports the motivation |
| FocusMIL | arXiv 2024 | Max-pooling MIL more robust than attention MIL | Pathology; we include max/top-k pooling as a control |

## 4.3 The gap we target

A single-stage, label-free pooling head that (a) gates each location into object or context, (b) trains the context path as a deliberate shortcut sink, and (c) up-weights images the sink gets wrong. We found no paper doing all three as of 19 October 2026. Re-run the search before submission with the terms “context sink”, “background instance”, “dense readout” and “evidence routing”.

We will not claim to be first with spatial attention (DAR), a gated final feature map (BGER), or a biased auxiliary model (LfF, ReBias).

# 5. Proposed architecture: OCDP

OCDP replaces GAP and the final linear layer of an ImageNet-pretrained ResNet-50. Everything up to layer4 is unchanged. It adds about 0.53 M parameters (about 2% of ResNet-50's 25.6 M).

Figure 1. The gate splits every location between the object path (kept at test) and the context sink (training only). The sink learns the shortcut on purpose; its mistakes tell the object path which images to weight more.

## 5.1 Components

Let F be the layer4 feature map (2048 channels, 7×7 at 224 px input) with feature vector f_u at location u, and K classes.

| Part | What it computes | Used at test? |
| --- | --- | --- |
| Evidence head | 1×1 conv: class logits at every location, z_u = W_o f_u + b_o | Yes |
| Gate head | 1×1 conv MLP (2048 → 256 → 1) + sigmoid: a_u in (0, 1), how much location u is object | Yes |
| Object pooling | Gate-weighted mean of location logits | Yes — this is the prediction |
| Context head | Separate 1×1 conv: c_u = W_c f_u | No |
| Context sink | Mean of c_u weighted by (1 − a_u); trained to fit the shortcut | No |

ŷ_obj = Σ_u a_u z_u / (Σ_u a_u + ε)          ŷ_ctx = Σ_u (1 − a_u) c_u / (Σ_u (1 − a_u) + ε)

With all gates equal, object pooling is exactly GAP + linear, so OCDP can be initialised from the ERM model.

## 5.2 Training objective

L = L_obj + λ_g L_ctx + λ_a L_area + λ_c L_cons

L_obj = Σ_i w_i CE(ŷ_obj,i , y_i) / Σ_i w_i        L_ctx = mean_i GCE_q(ŷ_ctx,i , y_i)

L_area = mean_i (ā_i − ρ)²        L_cons = mean_i KL(p_obj(x_i) ‖ p_obj(x_i ⊙ M(a_i)))

- Context sink loss (GCE, q ≈ 0.7, as in LfF): makes the sink fit the easiest, most shortcut-like evidence first.

- Example weights: w_i = CE_ctx,i / (CE_ctx,i + CE_obj,i), smoothed with a moving average and clipped. Images the sink gets wrong (bias-conflicting) get more weight on the object path.

- Area prior: keeps the mean gate near ρ (start at 0.3) so it cannot collapse to all-object or all-context.

- Consistency: masking low-gate regions of the input should not change the object prediction. Needs a second forward pass, so it is used only in end-to-end training, not in the pilot.

- Schedule: a few warm-up epochs with w_i = 1 and no consistency, so the sink learns the shortcut first.

## 5.3 What we get for free

- Shortcut score per image: s_i = p_ctx(y_i | x_i). High means the background alone predicts the label.

- Faithful evidence map: a_u · z_u[y] at each location. The prediction is exactly the sum of these terms, so the map is the computation, not an approximation like Grad-CAM.

- Label-free: training uses class labels only; model selection uses worst-class validation accuracy.

## 5.4 Known risks

| Risk | Sign | Safeguard |
| --- | --- | --- |
| Gate collapses | Mean gate goes to 0 or 1 | Area prior; log gate histograms every epoch |
| Sink learns the bird too | Majority-group accuracy drops | Stop gradient from sink into backbone; lower λ_g |
| 7×7 too coarse | Bird and water share cells | Try dilated layer4 (14×14) |
| Weights explode | A few images dominate | Clip and normalise weights; log their distribution |
| Gain is just reweighting | LfF on a GAP model matches OCDP | Always run the LfF-on-GAP control |

# 6. Research flow chart

We test the cheapest version first and stop early if it fails. Each box is one or more Antigravity stages; each gate is a team decision made from real numbers.

Figure 2. The pilot at week 6 trains only the head on saved ERM features, so it is cheap, and it tells us whether the architecture is worth the end-to-end work.

# 7. Implementation plan

Build the cheapest test first. Reuse existing code for baselines (SubpopBench or the official DFR repository) instead of writing them from scratch.

## 7.1 Stack

Python 3.10+, PyTorch + torchvision, NumPy, pandas, scikit-learn, matplotlib, tqdm, PyYAML, pytest, and a documented Grad-CAM library (for the ERM comparison only). Pin versions in requirements.txt; record PyTorch, CUDA and GPU model with every run.

## 7.2 Repository layout

AGENTS.md                      rules Antigravity always follows

.agents/rules/                 evaluation protocol

.agents/skills/stage-report/   end-of-stage report procedure

docs/literature_matrix.md      the only papers the agent may cite

docs/stage_prompts.md          one /plan prompt per stage

src/data/        loaders, group definitions, audits

src/models/      backbone; heads: gap, abmil, topk, dar, ocdp

src/losses/      ce, gce, example weights, area prior, consistency

src/baselines/   jtt, lff, dfr, evals, exmap, dac wrappers

src/evaluation/  metrics, localisation, interventions, statistics

configs/         one YAML per experiment

tests/           data, group mapping, metrics, mask-import guard

results/         CSV/JSON per run (figures generated from these)

checkpoints/     git-ignored

## 7.3 Run sequence

| Run | What | Why | Output |
| --- | --- | --- | --- |
| R0 ERM | Fine-tune ResNet-50 with GAP; 3 seeds; fixed recipe | Baseline and frozen features for the pilot | results/erm/ |
| P1 Pilot | Train only the head on frozen R0 features: gap, abmil, topk, dar, ocdp; same recipe | Cheapest test of whether OCDP helps | Go/no-go 1 table |
| R1 OCDP | End-to-end training with warm-up, weights, area prior, consistency | Main method | results/ocdp/ |
| R2 Baselines | JTT, LfF, label-free DFR, EVaLS, ExMap, DaC; Group DRO and DFR as references | Fair comparison by tier | Comparison table |
| R3 Ablations | Remove each component; stop-gradient; 7×7 vs 14×14; ρ; q | Show each part matters | Ablation table |
| R4 Analysis | Shortcut-score AUROC; evidence-map localisation; background swaps | RQ2 and RQ3 | Figures |
| R5 Benchmarks | UrbanCars, MetaShift; then Spawrious or ISIC | RQ4 | Multi-dataset table |

## 7.4 Logging every run must produce

- Resolved config, git commit hash, seed, package and GPU versions.

- Per epoch: train loss, validation accuracy per group, worst-class accuracy, mean gate and gate histogram, weight distribution, sink accuracy.

- Final: overall, per-group (with counts), mean-group and worst-group accuracy, as JSON.

# 8. Evaluation: metrics, baselines, ablations

Worst-group accuracy is the headline number; every other metric supports a specific research question.

| Metric | Answers | Notes |
| --- | --- | --- |
| Worst-group accuracy | RQ1 | Mean ± std over 3 seeds; 95% bootstrap CI |
| Mean-group and average accuracy | RQ1 | Average reported plain and weighted by training group sizes (Group DRO/DFR convention); say which |
| Per-group accuracy with counts | RQ1 | Shows which groups moved |
| Energy-in-mask, pointing game | RQ2 | CUB masks, evaluation only; compare with Grad-CAM on ERM |
| Deletion / insertion curves | RQ2 | Faithfulness of the evidence map |
| Shortcut-score AUROC, AUPRC, precision@k | RQ3 | Detecting minority-group images on validation vs loss, confidence, entropy, ExMap clusters |
| Background-swap sensitivity | RQ2, RQ3 | Logit change when only the background is swapped (same bird, new background) |
| ECE, Brier score | Calibration | Overall and per group |
| Parameters, training time, peak memory | Cost | For every method |

## Baselines, grouped by tier

- T3 (our tier, main comparison): ERM, JTT, LfF, label-free DFR (class-balanced), EVaLS, ExMap, ShortcutProbe if the code runs.

- T2 (reference): DFR, Decompose-and-Compose, JTT with group-based selection.

- T1 (upper reference): Group DRO.

- Architecture controls (same recipe as OCDP): GAP, attention-MIL pooling, max/top-k pooling, DAR-style attention head, LfF on a GAP model.

## Ablations

- No context sink (gate and object path only).

- No gate (GAP object path plus a global context head) — separates spatial decoupling from reweighting.

- Sink trained with CE instead of GCE; no reweighting; no area prior; no consistency.

- Stop-gradient from sink to backbone on vs off; 7×7 vs 14×14; ρ in {0.2, 0.3, 0.5}; q in {0.5, 0.7, 0.9}.

- Random gate with the same area. Optional: B-cos ResNet-50 backbone.

# 9. Timeline and go/no-go criteria

About 20 weeks part-time (6–8 hours a week each), with two decision points.

| Weeks | Focus | Stage | Deliverable |
| --- | --- | --- | --- |
| 1–2 | Read and re-check novelty | — | Updated literature matrix |
| 3–4 | Data audit and ERM baseline | 0–2 | ERM table (3 seeds) |
| 5–6 | Pilot P1 on frozen features | 3 | Go/no-go 1 |
| 7–9 | End-to-end OCDP | 4 | Working method |
| 10–11 | Baselines by tier | 5 | Comparison table |
| 12–13 | Ablations and analysis | 6 | Ablation and analysis tables |
| 14–16 | More benchmarks | 7 | Go/no-go 2 |
| 17–20 | Final test run and paper | 7 | Submission draft |

## Go/no-go 1 — end of week 6

- OCDP head beats the GAP head (same T3 recipe) by at least 2 points mean validation WGA over 3 seeds.

- OCDP beats attention-MIL and the DAR-style head, so the context sink matters beyond attention.

- Evidence maps put more mass on the bird than Grad-CAM on ERM (energy-in-mask).

- If not: switch to the backup gap (label-free channel or head gating) or write up the shortcut-signal evaluation study.

## Go/no-go 2 — end of week 16

- End-to-end OCDP is within the confidence interval of the best T3 baseline on Waterbirds and better on at least one other dataset (ideally UrbanCars).

- Ablations show the gate and the sink each add value; LfF on GAP does not explain the gain.

- The shortcut score beats loss and confidence at finding minority images.

- Stable over 3 seeds; overhead reported; novelty search re-run with no new overlapping paper.

- If not: report results honestly and consider a conference or workshop paper instead.

# 10. Target journals

Shortlist by topic fit; check the current quartile in JCR or SJR and recent similar papers before choosing.

- Pattern Recognition (Elsevier) — architecture and robustness papers with thorough experiments.

- IEEE Transactions on Neural Networks and Learning Systems — learning-method papers with strong empirical work.

- Neural Networks (Elsevier) — fits a pooling/learning mechanism.

- Knowledge-Based Systems (Elsevier) — published OCIE, so explanation-guided robustness is in scope.

# 11. How we work

One stage at a time, reviewed by a person before code is merged. The coding agent writes code; we decide what counts as a result.

## 11.1 Antigravity

- Unzip shortcut-starter-kit.zip into the repository root. It holds AGENTS.md (always-on rules), .agents/rules/evaluation-protocol.md, the stage-report skill, docs/literature_matrix.md and docs/stage_prompts.md.

- Settings: terminal command execution = Request Review; non-workspace file access = off.

- New conversation per stage. Type /plan followed by that stage's prompt from docs/stage_prompts.md.

- Read the Implementation Plan it produces, comment where it is wrong, then click Proceed.

- Finish with the stage report. Check every number against the files in results/.

- The agent may cite only papers in docs/literature_matrix.md.

Antigravity's agent manager cannot work on a remote server directly (as of October 2026). Write and smoke-test on the laptop, push, then run long jobs on the lab server inside tmux.

## 11.2 Stages

| Stage | Prompt summary | Ends with |
| --- | --- | --- |
| 0 Inspect | Inspect repo and machine; read the rules and this handbook; review SubpopBench and DFR code; propose layout and pinned dependencies. No file changes | Plan |
| 1 Data | Waterbirds loader, metadata checks, group-mapping test, audit tables, evaluation-only mask folder with an import guard | Audit report |
| 2 ERM | Config-driven ERM; smoke test; tmux command for 3 seeds; summary script; no test evaluation | ERM table |
| 3 Pilot | Heads gap, abmil, topk, dar, ocdp on frozen ERM features; same T3 recipe; 3 seeds | Go/no-go 1 |
| 4 End-to-end | Full OCDP with warm-up, GCE sink, weights, area prior, consistency | OCDP results |
| 5 Baselines | Wrap JTT, LfF, label-free DFR, EVaLS, ExMap, DaC, Group DRO; matched budgets | Comparison table |
| 6 Ablations | Component ablations; score AUROC; localisation; background swaps | Analysis |
| 7 Final | UrbanCars, MetaShift; one final test evaluation; statistics; reproducibility audit | Draft report |

## 11.3 Git and integrity rules

- Branch per stage (stage-1-data, …); open a pull request; the other person reviews before merge.

- Commit at every checkpoint with a clear message; never commit data, checkpoints or credentials.

- Shell commands in bash syntax (Git Bash on Windows; Linux on the server).

- The test set is touched once, at the end, by an explicit final-evaluation command.

- No fabricated numbers, no placeholder result files, no silent shortening of runs. Failed runs are reported.

- Every results table carries a supervision-tier column.

# 12. Getting started checklist

Work through these in order in your first week; ask before skipping one.

## Read (about 6 hours)

☐  This handbook, end to end

☐  Group DRO paper and repository README — how Waterbirds is built

☐  DFR — the simple baseline everyone compares with

☐  LfF — the GCE biased-model idea our sink borrows

☐  Deep Attention Reweighting and Rethinking GAP as MIL — our closest prior work

☐  Box-Guided Evidence Routing — closest in mechanism; note exact overlaps

☐  ExMap — the strongest label-free result we compare with

## Set up (about 3 hours)

☐  Get access to the GitHub repository and the lab GPU server

☐  Install Antigravity; apply the settings in Section 11.1

☐  Clone the repository; unzip the starter kit at the root

☐  Create a Python environment from requirements.txt (after Stage 0 writes it)

☐  Run python -c "import torch; print(torch.__version__, torch.cuda.is_available())" and share the output

## First tasks

☐  Run Stage 0 in Antigravity and share its plan before approving

☐  Download Waterbirds (Stage 1) and check counts per split × group against Section 3

☐  Add one line to docs/literature_matrix.md for any paper you find that overlaps OCDP

## Open questions to settle as a team

☐  Who owns which stages (suggested: one person on data, ERM and baselines; one on OCDP, pilot and ablations)

☐  Lab GPU model, VRAM and disk quota

☐  Target journal shortlist and submission month

# Appendix. Reference links

- Group DRO / Waterbirds: https://github.com/kohpangwei/group_DRO

- JTT: https://proceedings.mlr.press/v139/liu21f.html

- DFR: https://openreview.net/pdf?id=Zb6c8A-Fghk

- LfF: https://arxiv.org/abs/2007.02561

- AFR: https://proceedings.mlr.press/v202/qiu23c/qiu23c.pdf

- ExMap: https://arxiv.org/abs/2403.13870

- Decompose-and-Compose: https://arxiv.org/abs/2402.18919

- MaskTune: https://arxiv.org/abs/2210.00055

- ShortcutProbe: https://www.ijcai.org/proceedings/2025/795

- EVaLS: https://arxiv.org/abs/2410.05345

- HSFM: https://arxiv.org/abs/2603.29313

- POTER: https://arxiv.org/abs/2610.01028

- SCER: https://arxiv.org/abs/2511.04401

- Deep Attention Reweighting: https://arxiv.org/abs/2605.20732

- Rethinking GAP as MIL: https://arxiv.org/abs/2606.14555

- Box-Guided Evidence Routing: https://arxiv.org/abs/2610.05891

- Two-stage ViT hard masking: https://github.com/ananthu-aniraj/ifam

- AGS (ICLR 2026 notes): https://en.papernotes.org/ICLR2026/others/regulating_internal_alignment_flows_for_robust_learning_under_spurious_correlati/

- FocusMIL: https://arxiv.org/abs/2408.09449

- ReBias: https://proceedings.mlr.press/v119/bahng20a/bahng20a.pdf

- DisEnt: https://arxiv.org/abs/2107.01372

- SupER: https://arxiv.org/abs/2508.08570

- Memorization neurons: https://arxiv.org/abs/2501.00961

- ASM: https://arxiv.org/abs/2501.00942

- XAI analysis of shortcut learning: https://link.springer.com/chapter/10.1007/978-3-032-08327-2_20

- ISNet: https://www.nature.com/articles/s41467-023-44371-z

- OCIE: https://github.com/DLAIResearch/OCIE

- Rao et al., ICCV 2023: https://arxiv.org/abs/2303.11932

- Benchmark validity (Bell et al.): https://arxiv.org/abs/2409.04188

- UrbanCars / Whac-A-Mole: https://arxiv.org/abs/2212.04825

- AutoBackSwap: https://arxiv.org/abs/2606.32018

- Survey (Ye et al.): https://arxiv.org/abs/2402.12715

- Antigravity docs: https://antigravity.google/docs/getting-started

- Antigravity rules: https://antigravity.google/docs/rules

- Antigravity remote SSH thread: https://discuss.ai.google.dev/t/how-to-remote-ssh-access-under-antigravity-2-0/145573

Background Challenge (ICLR 2021), Right for the Right Reasons (2017), SubpopBench (ICML 2023) and B-cos (CVPR 2022) are cited from prior knowledge; add verified links before submission.